CS 346 Meeting Minutes (Team 112) :

| DATE | October 4 |
| --- | --- |
| PRESENT | Cedric, Aryaman D., Sachi |
| ABSENT | Aryman A. (he had an interview and was present on discord to chat after he finished his interview). |
| DISCUSSION/ACTION | - 4 Issues chosen for Sprint 1: - Calendar View of the courses. View all selected courses in a calendar view - https://git.uwaterloo.ca/c689wang/fullstack-project-CS346/-/issues/4 - Make Custom Course Schedule for user - https://git.uwaterloo.ca/c689wang/fullstack-project-CS346/-/issues/2 - View Classes at University. You can see all the courses by codes. When you click on a course it will allow you to choose specific sections. - Note: need to have some restriction like you must choose one tut and lecture. The tst can be filled in by default? - https://git.uwaterloo.ca/c689wang/fullstack-project-CS346/-/issues/1 - Make Wishlist for Courses - Student can add courses to a wishlist - https://git.uwaterloo.ca/c689wang/fullstack-project-CS346/-/issues/3 |

| DATE | October 6 |
| --- | --- |
| PRESENT | Cedric, Aryaman D., Aryman A., Sachi |
| ABSENT |  |
| DISCUSSION/ACTION | - Installed IntelliJ and Java 18 - Cloned git repository on local computer - Discussed which issues each team member will be working on specifically, and made some changes to Sprint 1 work. - Aryaman D. and Sachi will work on UI (these are the main priorities): - Calendar view: https://git.uwaterloo.ca/c689wang/fullstack-project-CS346/-/issues/4 - Select courses from all Waterloo courses: https://git.uwaterloo.ca/c689wang/fullstack-project-CS346/-/issues/2 - Cedric and Aryaman A. will spend Sprint 1 figuring out the backend of our app. - How does the API work, and how should the data be parsed so it can be integrated with the UI? |

| DATE | October 11 |
| --- | --- |
| PRESENT | Aryaman D. and Sachi |
| ABSENT |  |
| DISCUSSION/ACTION | - Discussed basic of Compose, and shared tips. - Discussed git workflow. - Discussed implementation of Calendar View and Course Selection Page. |

| DATE | October 12 |
| --- | --- |
| PRESENT | Aryaman A. and Cedric |
| ABSENT |  |
| DISCUSSION/ACTION | - Discussed backend integration challenges with the UW OpenData API. - Discussed the layout and functionality of the Course Information Page. - Explored potential user experience improvements for the course search functionality. |

| DATE | October 13 |
| --- | --- |
| PRESENT | Cedric, Aryaman A. and Sachi |
| ABSENT |  |
| DISCUSSION/ACTION | - Discussed database schema design and optimization for persistent storage of user data. - Evaluated potential challenges and troubleshooting steps for course data retrieval. - Discussed user interface consistency and design elements for a cohesive look across the application. |

| DATE | October 18 |
| --- | --- |
| PRESENT | Cedric, Aryaman D. and Sachi |
| ABSENT |  |
| DISCUSSION/ACTION | - Discussed final steps for the release: finishing up features, release page, closing issues. - Discussed final UI components and how they should be designed. - Reviewed feedback mechanisms for users to report issues or provide suggestions. |

| DATE | October 25 |
| --- | --- |
| PRESENT | Cedric, Aryaman A., Aryaman D. and Sachi |
| ABSENT |  |
| DISCUSSION/ACTION | - Decided which issues we would work on for Sprint 2 - Cedric and Aryaman will work on implementing the friend’s feature - Sachi and Aryaman will work on cleaning up the UI - Discussed what went right/wrong for the last demo and how to make improvements. |

| DATE | Nov 1 |
| --- | --- |
| PRESENT | Cedric, and Aryaman A. |
| ABSENT |  |
| DISCUSSION/ACTION | - Discussed backend implementations and how to connect the UI with the server |

| DATE | Nov 2 |
| --- | --- |
| PRESENT | Cedric, and Aryaman A. |
| ABSENT |  |
| DISCUSSION/ACTION | - FURTHER discussed backend implementations and how to connect the UI with the server |

| DATE | Nov 2 |
| --- | --- |
| PRESENT | Aryaman A. and Aryaman D. |
| ABSENT |  |
| DISCUSSION/ACTION | - Integrating the backend and frontend together for the wishlist. Sitting down with each other and explaining how the code sources the API to the data holding the courses in the wishlist to the actual visual creation. |

| DATE | Nov 8 |
| --- | --- |
| PRESENT | ALL |
| ABSENT |  |
| DISCUSSION/ACTION | - Discussed remaining features we want to implement for the app for the remaining 2 sprints. - Discussed how to implement navigation within the app. Decided to implement a sidebar. - Prioritized remaining features, and decided what each team member will work on for Sprint 3. - Cedric: Implementing alternate calendars/schedules, friends feature - Sachi: Time conflicts, side bar, weekly calendars - Aryaman D. and Aryaman A.: more backend/wishlist should support multiple terms |

| DATE | Nov 10 |
| --- | --- |
| PRESENT | ALL |
| ABSENT |  |
| DISCUSSION/ACTION | - Further discussed how navigation within the app would work. There were a couple misunderstandings about how some of the features will be implemented so we all worked on solidifying how some of the remaining features would be designed (e.g. time conflicts, multiple calendars) - Worked together to draw out the final look of our app. |

| DATE | Nov 14 |
| --- | --- |
| PRESENT | Cedric and Sachi |
| ABSENT |  |
| DISCUSSION/ACTION | - Discussed how to implement the sidebar. - Discussed implementation of multiple calendars. |

| DATE | Nov 14 |
| --- | --- |
| PRESENT | Aryaman A. and Aryaman D. |
| ABSENT |  |
| DISCUSSION/ACTION | - Discuss the improvement in filtration of courses on the explore page and sorting the list from low to high catalog numbers. - Discussed the improvements for the wishlist feature. |

| DATE | Nov 15 |
| --- | --- |
| PRESENT | Cedric and Sachi |
| ABSENT |  |
| DISCUSSION/ACTION | - Discussed how to implement detection of time conflicts. |

| DATE | Nov 17 |
| --- | --- |
| PRESENT | ALL |
| ABSENT |  |
| DISCUSSION/ACTION | - Reflected on advice given by Deborah. - Discussed what issues to focus on for Sprint 4: Fix the optimization feature, fix the wishlist U, add themes to the Calendar (main, alternate, and compare calendars). - Discussed requirements for final submission. |

| DATE | Nov 26 |
| --- | --- |
| PRESENT | Cedric and Aryaman D. |
| ABSENT |  |
| DISCUSSION/ACTION | - Meeting to discuss the inefficiencies of the current wishlist UI. Planned to implement the wishlist using maps with each term (1A, 1B, …, 4B) being a key and the courses (CS346, CS341…) being the values so that it is easier to add/remove from the wishlist database. Previously, everything would have been stored in a data class. |

| DATE | Nov 28 |
| --- | --- |
| PRESENT | Cedric and Sachi |
| ABSENT |  |
| DISCUSSION/ACTION | - Updating how the wishlist function handles input to make the logic and backend easier to connect for Aryaman A. and Cedric. |

| DATE | Nov 28 |
| --- | --- |
| PRESENT | Aryaman A. and Aryaman D. |
| ABSENT |  |
| DISCUSSION/ACTION | - Debugging the wishlist together and explaining how the frontend is supposed to tackle the input. |

| DATE | Nov 28 |
| --- | --- |
| PRESENT | ALL |
| ABSENT |  |
| DISCUSSION/ACTION | - Delegated remaining tasks for the project submission along with finalizing the issues and features that we wanted to implement for the last demo. - Talked about bugs and other problems in the application that need to be fixed. |